## Slide 1: SE 181 Readings on Software Engineering

## Slide 2: Software’s Chronic Crisis
by W.W. Gibbs

## Slide 3: Large SW Systems
Denver’s baggage-handling system:
  100 computers networked to one another
  5000 electric eyes
  400 radio receivers
  56 bar-code scanners
SABRE – flight reservation system.
FAA’s Advance Automation System.

## Slide 4: Fate of Large-Scale SW Systems
For every 6 new large-scale software systems that are put into operation, 2 others are canceled.
75% of all large systems are “operational failures” that either do not function as intended or are not used at all.
IBM Study (24 organizations):
  55% cost more than expected
  68% missed schedule
  88% had to be redesigned.

## Slide 5: Project Failures and Successes
Projects that failed:
  SABRE + hotel + rental car [$165M]
  DOD + NASA, Clementine (Satellite)
  CA DMV driver + registration [$40M]
Projects with major problems:
  Denver’s baggage-handling system
  FAA’s Advance Automation System [$144M & $1B over budget].
Projects that succeeded:
  SABRE, AA’s flight reservation system.
  Air traffic control for Britain’s Civil Aviation Authority (smaller than FAA’s AAS, but similar – used formal methods.)

## Slide 6: Software Engineering
Definition of SE given in the paper:
  The application of a systematic, disciplined, quantifiable approach to the development, operation, and maintenance of software.
“Engineering” characteristics (of SE) that are mentioned throughout the paper:
  Scheduling and Cost estimation
  Productivity
  Statistical quality control
  Repeatable process

## Slide 7: Perspective
Things are not as bleak; many good s/w systems have been developed.
Other industries/disciplines also have problems.
Where – I believe -- we “shine” is on cancellations and operational failures.
S/W development costs are astonishing, and could be even worst if operational costs are also considered (who pays for all this???)
Lack of formal training in SE contributes to the problem. [Easy to “become” a software engineer Analogy: landscaping business.]

## Slide 8: Progress in the works…
CMM (Capability Maturity Model)
  Description of how an organization should operate to be able to create predictable s/w that meets its customer’s needs.
  Success Story: Raytheon’s Equipment Division
    claimed $7.80 savings from rework costs for every $1 invested for improvements.
Formal Methods
  Use mathematical analysis to predict how s/w will behave.
  Success Story: Praxis on Britain’s air traffic control project.
  Can we rely on Formal Methods?

## Slide 9: Progress in the works… (cont’d)
Clean Room Approach
  Attempts to blend formal notations, correctness proofs, and statistical quality control with an evolutionary approach to s/w development.
  Success Story: Ericsson Telecom, telephone switch s/w; reduced errors to (1/1Kloc) and increased productivity.

## Slide 10: Why Software Is So Bad
by C.C. Mann

## Slide 11: The Joke About Software
“If the auto industry was like the s/w industry, we would all be driving $25 cars that get 1000 mpg …”
“ … and if cars were like s/w, they would crash twice a day for no reason, … and they’d tell you to reinstall the engine”.

## Slide 12: Problematic Systems
Computer-based radiation therapy machine (Therac).
Mars Climate Orbiter and Polar Lander.
Ariane 5 rocket (with $500 Million payload).
Study by Standish Group:
  25% of commercial projects were canceled (because they were so poorly planned and managed), with an estimated cost of $67 Billion.

## Slide 13: Possible Reasons
Reasons why software is bad:
Poor design
Software-is-different school [of thought]
We don’t learn from our mistakes
No product liability

## Slide 14: Poor Design
“… the design for large software projects is sometimes ‘nothing but a couple bubbles on the back of an envelope’ “
What does this mean ?
Bill Gates claimed that Windows would not function if customers removed individual components such as browsers, file managers, or e-mail programs. INCREDIBLE!

## Slide 15: Software-Is-Different
Other [engineering] disciplines  continual refinement:
can’t interpolate from program executions
create new products all the time and unlike anything seen before
people want more and more stuff
  “Software sucks because users demand it to”.

## Slide 16: We Don’t Learn From Our Mistakes
Study [Humprhey]: Professional programmers make ~100-150 errors /1Kloc
“There is no well-defined mechanism for investigating failures and no mechanism for ensuring that we read about them”.
Medical systems (similar to Therac) made by Multidata Systems International (because of data entry errors!!!).

## Slide 17: Lack of Product Liability
Software quality is a secondary concern.
No product liability litigation.
Software firms have a “free legal pass”.

## Slide 18: Potential Solutions
Change is required:
  Microsoft suspended implementation of new code
Component-based design:
  Programs are built out of modular, interchangeable elements, e.g., menu bar on top of every Windows or Mac program.
  But, need a plan to “glue” components together.
Perspective-based review
Shared vision
Correct by construction
Tracking revisions

## Slide 19: A Plea for Lean Software
by Niklaus Wirth

## Slide 20: About the Paper
Who is Niklaus Wirth?
What is the paper about?
  Keep software lean by sticking to essentials, omitting “bells and whistles”.

## Slide 21: Noteworthy Comments
Were it not for 1000 times faster h/w, modern s/w would be utterly unusable.
Causes for “fat software”:
  growing h/w performance
  essential vs. “nice-to-have” features There is cost for “nice-to-have” features.
“Self-inflicted” complexity
Complexity  sophistication
Documentation (manuals) 100s of pages long is an indication of poor design.

## Slide 22: About Design
Designing solutions for complicated problems is a difficult, expensive, and time-consuming process. S/W is all design.
Initial designs for sophisticated s/w applications are invariably complicated.
Iterative improvements are required for truly good solutions. This is rare in s/w practice today.
Time pressure gradually corrupts an engineer’s standard of quality and perfection.
First on the market  success
Good engineering is characterized by a gradual, stepwise refinement of products that yields increased performance under given constraints and with given resources.

## Slide 23: Nine Lessons (from Oberon)
Use of strongly typed language was very important.
The most difficult design task is to find the most appropriate decomposition of the whole into a modular hierarchy.
Oberon’s type extension construct was essential for designing an extensible system.
In an extensible system, the key issue is to identify those primitives that offer the most flexibility for extensions, while avoiding a proliferation of primitives.

## Slide 24: Nine Lessons (from Oberon) (cont’d)
The belief that complex systems require armies of designers and programmers is wrong. A system that is not understood in its entirety should probably not be built.
Communication problems grow as the size of the design team grows.
Reducing complexity and size must be the goal in every step – in system specification, design, and in detailed programming. A programmer’s competence should be judged by the ability to find simple solutions, not by productivity measured in loc.

## Slide 25: Nine Lessons (from Oberon) (cont’d)
To gain experience, there is no substitute for one’s own programming effort. Everyone should be a user of the product for some time.
Programs should be written and polished until they acquire publication quality. It is infinitely more demanding to design a publishable program than one that “runs”. Programs should be written for human readers as well as for computers.

## Slide 26: Simplicity against Complexity
One key to achieving dependability at reasonable cost is a serious and sustained commitment to simplicity, including simplicity of critical functions and simplicity in system interactions.
There is no alternative to simplicity. Advances in technology or development methods will not make simplicity redundant; on the contrary, they will give it greater leverage.

## Slide 27: Why Software Jewels Are Rare?
by David Parnas

## Slide 28: Software Jewels
Who is David Parnas?
What is this paper about?
  What do we need to do to create jewels
What is a real jewel:
  A well-structured program written in a consistent style, free of kludges, developed so that each component is simple and organized, and designed so that the product is easy to change.
Most of the s/w is ugly, unreliable, and hard to change.

## Slide 29: Why Software Jewels Are Rare?
Hard to distinguish between “essentials” and “luxuries”
  for some, icons are important
  fat vs. muscle
Customers will select “tools” over “jewels”.

## Slide 30: Why Software Jewels Are Rare? (cont’d)
Designers don’t have to omit features to build “lean software”. Must design the product so that newly added features
  do not eliminate useful capabilities
  make good use of capabilities already present for other purposes
  can be ignored or deleted by people who don’t want them.
Software ages.

## Slide 31: Why Software Jewels Are Rare? (cont’d)
Performance goals and hardware limitations often interfere with structure.
Commercial success is a huge constraint (for creating jewels).
Spend time studying previous efforts and identifying the reasons for their poor structure. Avoid repeating mistakes that others made.
Being original should not be our objective – solving problems should be.

## Slide 32: On Programming Languages
The issue is design, NOT programming language.
  Beautiful, lean software have been written in Assembly, FORTRAN, and even C. Bad software have also been written with these languages.
Many times, as designers, we do not have the “freedom to choose” the programming language.
Languages that prevent programming errors are as feasible as knives that can cut meat but not hands. We need sharp tools to do our work.

## Slide 33: Basic Engineering Rules
Programs are not just written; they have to be planned.
Design before implementing.
Document the design.
Review and analyze the documented design.
Review implementation for consistency with the design.

## Slide 34: Our Worst Current Development Practices
by Capers Jones

## Slide 35: About the Paper
Who is Capers Jones?
  Software consultant / researcher with lots of data.
What is this paper about?
  Project Management issues.
  Our industry lacks a solid empirical foundation of measured results.

## Slide 36: Failures
“There are two kinds of failures: those who thought and never did, and those who did and never thought.”
Definition of failure:
  terminated
  cost or schedule > 50%
  lawsuit

## Slide 37: Undesirable Practices
No historical software-measurement data.
  Project mgrs, executives, and clients are blind to the realities of software development.
Rejection of accurate estimates.
Failure to use automated estimating tools and automated planning tools.
  Both estimation and planning tools exist
Excessive, irrational schedule pressure and creep in user requirements
  Reqs change at an average rate of 1% per month ???

## Slide 38: Undesirable Practices (cont’d)
Failure to monitor progress and to perform formal risk management.
  No good indicators of possible success or failure.
Failure to use design review and code inspections.

## Slide 39: Recommendations
Need a well-formed risk analysis and milestone tracking program.
Executives and clients should not reject well-formed estimates, just because they don’t like the results.
Milestones should include the successful completion of formal inspections of:
  Requirements and Specification
  Source code
  Test materials
  User manuals

## Slide 40: The Ethics of Safety-Critical Systems
by J. Bowen

## Slide 41: Code of Practice
Take all reasonable care to ensure their work and the consequences of their work cause no unacceptable risk to safety.
Not make claims for their work that are untrue, or misleading, or are not supported by a line of reasoning that is recognized in the particular field of application.
Accept personal responsibility for all work done by them or under their supervision or direction.
Take all reasonable steps to maintain and develop their competence by attention to new developments in science and engineering relevant to their field of activity; and encourage others working under their supervision to do the same.

## Slide 42: Code of Practice (cont’d)
Declare their limitations if they do not believe themselves to be competent to undertake certain tasks, and declare such limitations should they become apparent after a task has begun.
Take all reasonable steps to make their own managers, and those to whom they have a duty of care, aware of risks they identify; and make anyone overruling or neglecting their professional advice formally aware of the consequent risks.
Take all reasonable steps to ensure that those working under their supervision or direction are competent; that they are made aware of their own responsibilities; and they accept personal responsibility for work delegated to them.

## Slide 43: They Write the Right Stuff
By C. Fishman

## Slide 44: Focus of the paper
The work of the On-board Shuttle Group.
Their software “is perfect, as perfect as human beings have achieved.”
  The last three versions of the program -- each 420,000 lines long-had just one error each.
  The last 11 versions of this software had a total of 17 errors.
  Commercial programs of equivalent complexity would have 5,000 errors.

## Slide 45: Critical Software
Software controls $4B worth of equipment.
The lives of a half-dozen astronauts.
  "If the software isn't perfect, some of the people we go to meetings with might die”.
The dreams of a nation.
Before every flight, the Sr. Tech Mgr of the group, flies to Florida where he signs a document certifying that the software will not endanger the shuttle.

## Slide 46: About the Group
A branch of Lockheed Martin Corps space mission systems division (~260 people)
A single product.
A single, very smart, customer.
Adequate funding.
One of just a few outfits in the world @ CMMI L-5
  The SEI based it standards in part from watching the on-board shuttle group do its work.
Ten years ago the group was considered world-class.
Since then, it has cut its own error rate by 90%.

## Slide 47: About the Group (cont’d)
To be this good, the group has to be very different
  The antithesis of the up-all-night, pizza-and-roller-hockey software coders who have captured the public imagination
…but very ordinary
  Indistinguishable from any focused, disciplined, and methodically managed creative enterprise.

## Slide 48: Culture
The on-board shuttle group produces grown-up software, and the way they do it is by being grown-ups:
  It's strictly an 8-to-5 kind of place -- there are late nights, but they're the exception.
  The programmers are intense, but low-key.
  They're adults, with spouses and kids and lives beyond their remarkable software program.
  There are no superstar programmers.
  The whole approach to developing software is intentionally designed not to rely on any particular person.

## Slide 49: Culture (cont’d)
The culture is intolerant of creativity, the individual coding flourishes and styles that are the signature of the all-night software world.
You have to do exactly what the manual says, and you've got someone looking over your shoulder.
You can't have people freelancing their way through software code that flies a spaceship, and then, with peoples lives depending on it, try to patch it once it’s in orbit.
People have to channel their creativity into changing the process, not changing the software.

## Slide 50: It’s the process!
The group's most important creation is not the perfect software they write -- it's the process they invented that writes the perfect software.

## Slide 51: Defining elements of the process
The product is only as good as the plan for the product.
The best teamwork is a healthy rivalry.
The database is the software base.
Don't just fix the mistakes -- fix whatever permitted the mistake in the first place.

## Slide 52: The Plan
About one-third of the process of writing software happens before anyone writes a line of code.
NASA and the group agree in the most minute detail about everything the new code is supposed to do -- and they commit that understanding to paper, with the kind of specificity and precision usually found in blueprints.
Nothing in the specs is changed without agreement and understanding from both sides.
No developer changes a single line of code without specs carefully outlining the change.

## Slide 53: Specifications are very important
  The specs for the current program fill 30 volumes and run 40,000 pages!!!
  An example: The upgrade of the software to permit the shuttle to navigate with GPS involved just 1.5% of the program (6,366 lines of code)
  The specs for that one change run 2,500 pages!
The requirements are almost pseudo-code.
  They say, you must do exactly this, do it exactly this way, given this condition and this circumstance.

## Slide 54: About teamwork
The best teamwork is a healthy rivalry.
Coders vs. Verifiers: a friendly adversarial relationship.
Report to different bosses and function under opposing marching orders.
They're in competition for who's going to find the errors.
The presence of the verification group makes developers more careful.
85% of the errors are detected before testing begins.
99.9% before the program is delivered to NASA

## Slide 55: Historical data are very important
Two databases:
  History of the Code
  Error
The History of the Code database: Everything that happens to the program is recorded in its master history. The genealogy of every line of code -- the reason it is the way it is -- is instantly available to everyone.

## Slide 56: Historical data are very important (cont’d)
The Error database: contains information about every single error ever made while writing or working on the software, going back almost 20 years.
  When the error was discovered;
  What set of commands revealed the error;
  Who discovered it;
  What activity was going on when it was discovered -- testing, training, or flight.

## Slide 57: Historical data are very important (cont’d)
  It tracks how the error was introduced into the program.
  How the error managed to slip past the filters set up at every stage to catch errors -- why wasn't it caught during design? during development inspections? during verification?
  How the error was corrected, and whether similar errors might have slipped through the same holes

## Slide 58: Historical data are very important (cont’d)
Data has been used to develop coding models which predict the expected number of errors for each new version of the software.
Deviations from the predictions of the model send everyone looking!

## Slide 59: Deal with the root of the problem
Fix whatever permitted the mistake in the first place.
The group avoids blaming people for errors.
The process gets the blame for any error (if there is a flaw in the software, there must be something wrong with the way its being written, something that can be corrected).

## Slide 60: Deal with the root of the problem (cont’d)
Accountability is a team concept: no one person is ever solely responsible for writing or inspecting code.
A detected problem gets analyzed for other similar problems in the code.

## Slide 61: Summary
Extreme focus on quality.
Total devotion to the process:
  Carefully planning the software in advance.
  Writing no code until the design is complete.
  Making no changes without supporting blueprints.
  Keeping a completely accurate record of the code.
The process is standard practice in almost every engineering discipline except software engineering 

## Slide 62: Summary (cont’d)
In the modern software environment, 80% of the cost of the software is spent after the software is written the first time -- they don't get it right the first time, so they spend time flogging it.
In shuttle, they do it right the first time.
"The sooner you fall behind, the more time you will have to catch up."