## Slide 1: SE 181 Process Models
Adapted from Pressman: Software Engineering - A Practitioner’s Approach

## Slide 2: Software Process
“A process defines who is doing what, when, and how to reach a certain goal.”
  Jacobson, Booch, Rumbaugh
A software process provides a framework for managing activities that can very easily get out of control.
The software engineer's work products (programs, documentation, data) are produced as a consequence of the activities defined by the software process.
Different types of projects require different software processes.

## Slide 3: Software Process (cont’d)
The process to be used is a function of the:
  Problem being solved (i.e., Project)
  Organization (i.e., People)
What should we expect from a good process?
  Help team(s) produce quality products
    Help avoid faults
    Help catch faults as soon as possible
    …
  Make the team(s) efficient
What does a process “look like”?

## Slide 4: Process Activities
A process has activities and a “work flow”
Typical major activities for a software project include (assuming a Statement of Work exists)
  Define the problem
  Plan the project
  Design
  Implement
  Test
  Deploy

## Slide 5: Process Activities
A process has activities and a “work flow”
Typical major activities for a software project include (assuming a Statement of Work exists)
  Define the problem (Communicate)
  Plan the project (Plan)
  Design (Model)
  Implement (Construct)
  Test (Construct)
  Deploy (Deploy)

## Slide 6: Process Activities (cont’d)
For each major activity we must identify the following:
  Work tasks
  Work products
  Milestones and deliverables
  Quality Assurance checkpoints

## Slide 7: Umbrella Activities
Work product preparation and production
Software project tracking and control
Risk management
Formal technical reviews
Software quality assurance
Measurement
Software configuration management
Reusability management

## Slide 8: Process Assessment
The process should be assessed to ensure that it meets a set of basic process criteria that have been shown to be essential for successful software engineering.

## Slide 9: Assessment and Improvement

## Slide 10: CMMI
CMMI (Capability Maturity Model Integration) is a process improvement training and appraisal program.
Level 1: Initial
  work tasks required to produce products are being conducted
Level 2: Managed
  people doing work have access to adequate resources to get job done, stakeholders are actively involved, work tasks and products are monitored, reviewed, and evaluated for conformance to process description

## Slide 11: CMMI
Level 3: Defined
  management and engineering processes documented, standardized, and integrated into organization-wide software process
Level 4: Quantitatively Managed
  software process and products are quantitatively understood and controlled using detailed measures
Level 5: Optimizing
  continuous process improvement is enabled by quantitative feedback from the process and testing innovative ideas

## Slide 12: Types of Process Models
Prescriptive (or conventional)
Agile

## Slide 13
Prescriptive Process Models

## Slide 14: Prescriptive Process Models
Originally proposed to bring order to the chaos of software development.
They prescribe a set of process elements, workflow, and change control mechanisms for each project.
Types of Prescriptive Process Models:
  Waterfall
  Incremental
  Rapid Application Development
  Spiral

## Slide 15: The Waterfall Model
Requirements Definition
System and
Software Design
Implementation and Unit Testing
Integration and System Testing
Operations and
Maintenance
Oldest process model
Sequential approach

## Slide 16: The Waterfall Model

## Slide 17: The Waterfall Model (cont’d)
Requirements must be reasonably well-understood.
A major blunder may go undetected until the working program becomes available; could be disastrous.
Could result in “blocking” project team members.
Accommodates iteration, however changes can cause confusion.

## Slide 18: The Waterfall Model (cont’d)
Low risk for well-understood developments using familiar technology.
High risk for new systems because of specification and design problems.
Not a very good process model for a fast-paced, ever-changing world.

## Slide 19: The V-Model

## Slide 20: The Incremental Model

## Slide 21: The Incremental Model (cont’d)
Each increment delivers an operational product.
Early increments are “stripped down” versions of final product.
Iterative in nature (vis a vis the scope of the project).
Useful when required resources not available.

## Slide 22: The Rapid Application Development (RAD) Model

## Slide 23: The RAD Model (cont’d)
Also an incremental process model.
Emphasizes short development cycle.
  Cannot afford too many “new” things.
Use of pre-existing software components plays an important role.
Application must be “modularizable”.
Requires multiple teams.
Requirements must be well understood.
Project scope must be constrained.
Strict performance requirements could be a problem.

## Slide 24: The Spiral Model

## Slide 25: The Spiral Model (cont’d)
Couples the iterative nature of prototyping with the controlled and systematic aspects of the waterfall model.
An evolutionary process model.
Appropriate for large-scale software development.
Provides many opportunities for evaluating risks and reacting accordingly.
Problematic for fixed-budget development.

## Slide 26: Prototyping
Communication
Quick
plan
Modeling
Quick design
Construction
of prototype
Deployment
delivery &
feedback

## Slide 27: Prototyping (cont’d)
Often used as a technique within the context of some other process model.
Helps identify software requirements.
What should happen to the prototype ?
  Throw it away ?
  Use it as the “first system” ?
High risk because of lack of process visibility.
Low risk for new applications because specification and program stay in step.

## Slide 28: The Unified Process
A “use-case driven, architecture-centric, iterative and incremental” software process closely aligned with the Unified Modeling Language (UML).

## Slide 29: Unified Process Phases
Inception
  Work with stakeholders to identify business requirements
  Propose a rough architecture of the system
  Develop project plan
Elaboration
  Refine and expand the preliminary use cases
  Expand the architecture.
  Demonstrate the viability of the architecture
  Refine project plan
Construction
  Implement
  Test

## Slide 30: Unified Process Phases (cont’d)
Transition
  Alpha / Beta testing
  Develop documentation for the release
Production
  Monitor use of the software
  Support end-users

## Slide 31: The Unified Process (UP)
inception
elaboration

## Slide 32: UP Phases

## Slide 33: UP Work Products

## Slide 34: Prescriptive Models
Brought order to software engineering work and provide reasonable guidance to software teams.
Yet, they have not provided a definitive answer to the problems of software development in an ever changing computing environment.

## Slide 35: Prescriptive Models (cont’d)
That leads to a few questions …
If prescriptive process models strive for structure and order, are they inappropriate for a software world that thrives on change?
Yet, if we reject traditional process models (and the order they imply) and replace them with something less structured, do we make it impossible to achieve coordination and coherence in software work?

## Slide 36
Agile Development

## Slide 37: Agile Development
Methodologies and practices to embrace,
rather than reject, higher rates of change.

## Slide 38: Agile Processes
XP (Extreme Programming)
Crystal
ASD
Scrum
DSDM (Dynamic Systems Development Method)
FDD (Feature-Driven Development)

## Slide 39: The Manifesto for Agile SW Development
“We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
  Individuals and interactions over processes and tools.
  Working software over comprehensive documentation.
  Customer collaboration over contract negotiation.
  Responding to change over following a plan.”
Kent Beck et al

## Slide 40: What is “Agility” ?
Drawing the customer onto the team.
Organizing a team so that it is in control of the work performed.
Effective communication among all stakeholders.
Effective (rapid and adaptive) response to change.
Yielding …
Rapid, incremental delivery of software.
Agility IS NOT Hacking

## Slide 41: An Agile Process
Is driven by customer descriptions of what is required (scenarios).
Recognizes that plans are short-lived.
Develops software iteratively with a heavy emphasis on construction activities.
Delivers multiple ‘software increments’.
Adapts as changes occur.

## Slide 42: Agility Principles
Highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.

## Slide 43: Agility Principles (cont’d)
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face–to–face conversation.
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

## Slide 44: Agility Principles (cont’d)
Continuous attention to technical excellence and good design enhances agility.
Simplicity – the art of maximizing the amount of work not done – is essential.
The best architectures, requirements, and designs emerge from self–organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 45: Human Factors
The process molds to the needs of the people and team, not the other way around
Key traits must exist among the people on an agile team and the team itself:
  Competence
  Common focus
  Collaboration
  Decision-making ability
  Fuzzy problem-solving ability
  Mutual trust and respect
  Self-organization

## Slide 46: The Domain for Agile Processes
Projects with less than 50 people.
Access to user and business experts.
Developing software that are not life-critical.
Somewhat “at odds” with CMMI expectations, but not enemies…

## Slide 47: Extreme Programming (XP)
The most widely used agile process (originally proposed by Kent Beck)
XP Planning
  Begins with the creation of “user stories” (~ use-cases).
  Agile team assesses each story and assigns a cost.
  Stories are grouped to form a deliverable increment.
  A commitment is made on delivery date.
  New stories can be written at any time.
  After the first increment “project velocity” is used to help define subsequent delivery dates for other increments.

## Slide 48: Extreme Programming (XP)
XP Design
  Follows the KIS principle
  Encourage the use of CRC (Class-Responsibility-Collaborator) cards
  For difficult design problems, suggests the creation of “spike solutions” — a design prototype
  Encourages “refactoring” — an iterative refinement of the internal program design
XP Coding
  Recommends the construction of a unit test for before coding commences
  Encourages “pair programming”
XP Testing
  All unit tests are executed daily
  “Acceptance tests” are defined by the customer and executed to assess customer visible functionality

## Slide 49: Extreme Programming (XP)

## Slide 50: Scrum
Scrum: a team of 8 individuals in Rugby.
An incremental, time-boxed development with an added twist: frequent, very short, status-report meetings.

## Slide 51: Scrum
Originally proposed by Schwaber and Beedle
Scrum—distinguishing features:
  Development work is partitioned into “packets”
  Work occurs in “sprints” and is derived from a “backlog” of existing requirements.
  Meetings are very short and sometimes conducted without chairs.
  “demos” are delivered to the customer with the time-box allocated.

## Slide 52: Scrum (cont’d)
Marketing group sets the release date.
Development and marketing identify the most valuable features for the 1st release.
A small team (< 10) is identified to work on a given feature / capability.
Planning proceeds quickly because initial assumptions are expected to change.

## Slide 53: Scrum (cont’d)
At the initial planning phase a chief architect is identified and an architecture is developed.
A sprint is a short (1-4 weeks) development phase that delivers some valuable functionality.
A sprint is time-boxed: the functionality may be reduced, but the delivery date cannot change.
The backlog identifies all tasks, and drives team activity.
Testing and documentation are on-going as the product is constructed.